PROGRESS NOTE

bb.q Chicken ordering website

6 – 12 September 2026  ·  Prepared by Magugu Nzimande

Hello team — a short note on where the ordering website got to this week. The work was a sweep for defects rather than new screens: nineteen pieces of work, all of them things that would have cost a customer money, privacy or patience once the site is live. Everything below is done, tested and on the branch.

## Money

- Refunds now exist. The system could record a refund but had no way to actually make one. There is now a full refund path: the gateway is asked first and our records are only written if it agrees, so we can never tell a customer money is on its way when it is not.

- Nobody was watching money we still held. An order cancelled after payment left the customer out of pocket with nothing anywhere reporting it. The operations console now lists these with the amount, the reason, the gateway reference and a refund button.

- Order sizes are now capped. The site would accept an order for a trillion pieces of chicken. Sensible limits per item and per basket are now enforced, on the server as well as in the browser.

- “Order this again” now prices from today’s menu. It used to rebuild the old basket at the old prices, so a customer met a refusal at the very end of checkout. It now tells them up front what has changed price and what has come off the menu.

## Customer privacy (POPIA)

- The order-tracking link was saying too much. Anyone holding an order number could read the customer’s name, email, mobile and home address. It now returns only what the tracking screen needs.

- “Delete my information” now reaches everything. It was clearing the name, email and mobile and leaving the street address, postal code and kitchen note behind. It now clears the whole record while keeping the sale itself.

- Customer email addresses were reaching the server logs. A bounce notice printed the full address to the log. That is the one place we cannot clean up afterwards, so the whole logging layer now guards against it — and 996 tests run with a check that no customer detail ever escapes.

## Reliability in a real kitchen

- Two operations could run twice. Sending an order to the till and refunding a payment could each happen twice if two people acted at the same moment — a kitchen seeing double, or a customer refunded twice.

- A crash mid-handoff no longer blocks an order for ever. A server that died at the wrong moment left an order permanently stuck and invisible to the problem reports. Those locks now expire and recover on their own.

- A damaged data file no longer takes the site down. It now falls back to safe defaults instead of refusing to start.

## What the customer is told

- Refusal messages rewritten. The delivery form answered “Invalid quote request” when it meant “Enter your suburb”. Every refusal now says something the customer can act on.

- No more technical errors on screen. The order screen could show raw system messages during a payment. It now shows only wording written for a customer.

## Quality and the review build

- The test suite grew from 839 to 996 tests across 50 files. Roughly 5,500 lines of code and tests were added this week.

- The single-file review link was brought back in step three times. It is a second build of the same rules and had drifted on basket limits, the problem reports and reordering.

- The audit document now offers a “Save a copy” button so anyone opening the link can keep their own copy.

## Where it stands

The website is about 90% complete. The remaining 10% is ten workstreams of roughly 25 days, and not one of them can start today — each is waiting on an account, a contract, a price list or a signature rather than on engineering.

What we need from bb.q Chicken to finish:

- Menu prices. All 28 items still carry a placeholder and none has been invented.

- A payment merchant account. The gateway integration is built and tested; it refuses to take money until credentials exist.

- The POS specification from GAAP, and an Uber Direct account for deliveries.

- A sending domain for order confirmations by email and SMS.

- A privacy policy and legal review, plus a production environment to deploy to.

Happy to walk anyone through any of this.

Twice fried in olive oil. Tossed to order.